Statement of Work (SOW)

Project Title: Computer Vision-Based Smart Parking Management System

Team 34

Date: February 16, 2026

Prepared By: Srikar Reddy

1. Introduction

This Statement of Work (SOW) outlines the objectives, scope, deliverables, and responsibilities for the Smart Parking Management System. The project aims to replace traditional sensor-based parking with an AI-driven vision system that provides real-time occupancy data, including specific vehicle states like "Standby" or "Partially Occupied."

Scope of Work

### Project Description:

A multi-platform software solution utilizing a fixed-camera Computer Vision (CV) pipeline to monitor parking bays. The system classifies slots into four distinct states: Free, Parked, Standby, and Partially Occupied.

Objectives:

Automate vehicle presence detection using deep learning (YOLO/MobileNet).

Implement real-time state classification (e.g., distinguishing a parked car from one in standby).

Develop a user-facing dashboard for real-time slot availability.

Reduce urban congestion by providing accurate, live parking data.

### Key Activities:

CV Pipeline Development: Setting up ROI (Region of Interest) mapping and inference logic.

Backend Engineering

Creating APIs to handle state transitions and database updates.

Frontend Design: Building a React-based interface for administrators and users.

Integration Testing: Validating detection accuracy across different lighting and weather conditions.

### Deliverables

Deliverable 1: Software Requirements Specification (SRS) and System Architecture Design.

Deliverable 2: Trained CV Model and Perception Engine (Python/OpenCV/YOLO).

Deliverable 3: Full-stack Web Application (React + FastAPI) with integrated live camera feed simulation.

Deliverable 4: Final Project Report and Documentation.

### Timelines

| Project Kickoff | Initial system design and SOW approval | 16-02-2026 |
| --- | --- | --- |
| Phase 1 | Completion CV Pipeline & ROI mapping tool functional | 23-03-2026 |
| Phase 2 | Completion Backend API & State Logic integration | 23-04-2026 |
| Final Delivery | Submission of code, UI, and final report | 27-04-2026 |

### Roles and Responsibilities

Srikar Reddy (Project Lead): Responsible for overall project management, Overseeing SDLC, timeline management, and final integration of the CV pipeline with the backend  and frontend UI.

- Pragna & Charan (Computer Vision Engineers): Responsible for developing the CV pipeline, including YOLO model training, ROI mapping, and the state detection logic (Parked, Standby, Free).

- Koushik (Backend Developer): Responsible for server-side logic, API development to handle real-time data from the CV engine, and database management.

- Tavisha (Frontend Developer): Responsible for designing and developing the React-based dashboard to visualize real-time parking occupancy and slot status.

- Varsha (QA & Documentation): Responsible for software testing, quality assurance, and compiling the final SRS and project reports for Mahindra University.

- Client Contact: Software Engineering course, Mahindra University.

### Assumptions and Constraints

Assumptions:

Availability of a high-quality video dataset or RTSP stream for testing.

Access to sufficient computational resources (GPU) for model inference.

Constraints:

The system must maintain low latency (1–2 FPS minimum) for real-time validity.

Academic deadline as set by Mahindra University's CSE department.

### Approval Signatures

Client: Name:Mahindra University

Title: Smart Parking management system

Signature:

Date:16-02-2026

Service Provider:Srikar

Name: Srikar Reddy

Student Developer Signature:

Date: Feb 16, 2026